Jacksonville Waterways Commission

Aaron Bowman, Chair

FLORIDA INLAND NAVIGATION DISTRICT (FIND) SUBCOMMITTEE-MINUTES-amended

December 7, 2016

Conference Room A, Suite 425, City Hall

10:00 A.M.

In Attendance:  Commissioners Gary L. Anderson (Chair),  Jill Haskelll (Vice Chair), Captain Jim Suber;  Commissioner Ralph Hodges was in attendance; Juliette Williams, Legislative Assistant, Assistant General Counsel Paige Johnston, Research Assistant John J. Jackson, Bob Skalitzky, Chief, Natural and Marine Resources Division, Brian Buket, Natural Resources Recreation Specialist, Parks, Recreation & Community Services Department; John Nooney.

The Chairman called the meeting to order at 10:05 a.m. and indicated that the purpose of the meeting was to review the FIND projects list that the Parks, Recreation and Community Services Department, Natural and Marine Resources Division had prepared; Brian Burket indicated that there had been one change in the list.

Mr. Burket reported that Duval County could expect to receive $1,400,000 in FIND funding in the coming year.  In the funding breakdown, Mr. Ruckert explained that when you subtracted the amount of funds that Atlantic Beach was requesting, $125,000, the Duval amount is $1,275,000.  When the City match is added, the total Duval County funding is $1,603,420.00.

Mr. Burket reviewed each proposed FIND project.

The Joe Carlucci Dock Replacement/Extension.  This ramp at Joe Carlucci Park is heavily used because of its close proximity to the ocean.  The dock will be replaced and extended.

Half Moon Island Park & Boat Ramp.  This is a brand new park that needs infrastructure.  It needs a launching facility, picnic area, parking area, fishing pier and revetment to stabilize the shoreline.

Sisters Creek Lighting.  This project entails the installation of the second half of parking lot lighting.

Post Street Floating Dock.  Design/permit floating dock at the end of Post Street.

Riverfront Park fishing platform.  This project is located in San Marco and is a solution to complaints that the neighborhood had for a better organized fishing opportunity.

St. Johns Marina Ramp Extension project is designing and permitting the extension of the boat ramp into deeper water.

Mandarin Boat Ramp Dock Extension & ADA Kayak Launch.  The concept of the ADA kayak launch at the ramp emanated from the Commission’s subcommittee on Adaptive Programming.

Bert Maxwell Dock Modifications entail modifying the existing dock to function properly.

Ribault River Channel Markers.  This project is in the design phase.  Initially, the District Council Member had requested dredging to provide Harborview Ramp boaters better access to the Trout River.  It was decided that dredging was a far too expensive project; a better solution was to provide channel markers.

Commissioner Jill Haskell made a motion to recommend that the FIND projects be approved.  The Subcommittee added the Pak Harbor Boat Ramp dredge as an alternative project.  The Subcommittee voted to approve the motion.

In Public Comments, John Nooney implored the Waterways Commission to add the School Board kayak site as a future FIND project.

There being no further business, the Subcommittee meeting was adjourned at 11:35 p.m.

John J. Jackson, Council Research Division (904) 630-1729

12.13.16

Posted 12:00 p.m.