## Slide 1: Waterways Commission Liberty Street and Coastline Drive Bridges November 10, 2016

## Slide 2: Background – Pre Hurricane Dora - 1952

## Slide 3: Background – Hurricane Dora - September 1964

## Slide 4: Background – Post Hurricane Dora - 1973

## Slide 5: Background – Today – Liberty Street Bridge

## Slide 6: Background – Today – Coastline Drive Bridge

## Slide 7: Background - Timeline
April 2012 – Oversized Crane Damages Liberty Street Bridge (Lawsuit)
February 2015 – Partial Collapse Liberty Street Bridge (Power)
May 2015 – Election (New Mayor)
June 2015 – Evaluation of Alternatives
July 1, 2015 – New Administration
July 15, 2015 – Budget submitted to Council
October 1, 2015 – Budget Passes (Includes $37M for Project)
October 28, 2015 – Part I RFP Responses Received (Shortlist)
June 15, 2016 – Part II RFP Responses Received (Winner) - Superior
July 2016 – CEI Consultant Selected - GAI
August 2016 – Contracts in process….630 Days from NTP….Permitting…

## Slide 8: Site Plan - Existing

## Slide 9: Site Plan - Proposed

## Slide 10: Our Project

## Slide 11: Our Path Forward – Proposed Milestones
Notice to Proceed – 3 October 2016
Temporary Access Road (Behind Hyatt)
  Design Completion – Late 2016
  Construction Completion – Early 2017
Demolition of Existing Structures – Early 2017 – Early 2018
Coastline Drive
  Design Completion – Early 2017
  Construction Completion – Early 2018
Liberty Street/Market Street/Riverwalk
  Design Completion – Summer 2017
  Construction Completion – Spring 2018

## Slide 12: The Team
Residents and Neighbors:
  Plaza
  Hyatt
  The Landing
  Guests
City
  JSO/JFRD/Parks/DIA/DPW
  FDOT Partners – CH2MHill, STV
  Design-Build Team – Superior/HDR
  City’s CEI Consultant – GAI
  Outreach – Downtown Vision, Inc.

## Slide 13: Questions?