Jacksonville Waterways Commission, Lori Boyer, Chair

FLORIDA INLAND NAVIGATION DISTRICT (FIND) SUBCOMMITTEE MEETING MINUTES

Monday, November 13, 2017

City Council Conference Room A

3:00 P.M.

In Attendance:  Council Vice President Aaron Bowman, Chair, Commissioners Steve Swann, Vice Chair, Marshall Adkison, Ex Officio, Commissioner Jed Davis was excused; Council Members Lori Boyer, Al Ferraro; Assistant General Counsel Paige Johnston, Brian Burket, Jax Waterfront Project Manager, Robert Skalitzky, Chief of Natural and Marine Resources; Captain Jim Suber, Waterways Coordinator/Dock Master; Philip Zamarron, Legislative Assistant,  See attached sign-in sheet for additional attendees.

The Chair called the meeting to order at 3:03 P.M. and asked attendees to identify themselves for the record.

The Chair announced that the objective of the meeting was to review the potential 2018 FIND projects and discuss project prioritization.  He asked Brian Burket to review the list of the projects that the staff of Parks, Recreation & Community Services had prepared, review other ideas and provide an opportunity for public comments.  As far as scheduling is concerned, we should be able to file legislation by the beginning of the year; applications are due at FIND by April 1st; ratings and funding recommendations will be made by September.

Mr. Burket remarked on the status of FIND projects.  He explained that the projects highlighted in yellow were projects in the design phase and projects highlighted in orange were in the construction phase.  He explained that because we were successful in the CIP process this year, there was additional funding outside of FIND for projects such as the proposed kayak launch on the School Board property.

Commissioner Adkison inquired about the status of the Sisters Creek project and a brief discussion of the fishing platform, floating docks, kayak launch and lighting components and particulars ensued.  Mr. Burket explained bids for dock projects were over budget and will be rebid soon.   Council Member Lori Boyer asked Mr. Burket if he could provide a timeframe for the Sisters Creek project’s bidding process.

Council Member Al Ferraro wondered if it were possible to put the Sisters Creek project and the Joe Carlucci Dock construction project out to bid simultaneously to save on construction costs since the sites are so close together.

Mr. Burket explained the changes that were made on the Potential 2018 FIND Projects list since the previous meeting.   The main change was adding the Tillie Fowler kayak launch to the top of the list since it is an ongoing project.  A couple of tweaks were made for some of the cost estimates that have come in from the department’s consultants.  He indicated that Jacksonville Beach has confirmed that they do not expect to submit any applications for FIND funded projects this year.  Neptune Beach does not expect to submit any applications, as well.  Atlantic Beach reports that it is likely that they will submit an application for FIND funding though they have not, as yet, identified a particular project.

Council Member Boyer inquired about the status of the Metropolitan Park Dock design project.  She had heard that the project was on hold.  In the course of the discussion on this matter, it was explained that it is likely that the City can receive FEMA reimbursement funding to construct floating docks at Metro Park.

In his remarks on the Potential 2018 FIND Projects list, Brian Burket noted that the Tillie Fowler kayak launch construction project total value cost is $275,000.00 The Jacksonville Zoo dock/projected dredge design project corresponds to the presentation that Commissioner Steve Swann made at the October Waterways Commission meeting.  The cost is $250,000.00. The Liberty Street basin dredge and dock design project entails a dredge, the removal of pilings and creating dockage to make this a full-fledged marina. The Riverfront Park floating dock design project in San Marco will have a fishing platform that is separate from the floating dock that will double as a water taxi landing facility and dockage for recreational vessels. The Palms Fish Camp dock expansion project is necessitated with the need for expanded dockage to accommodate increased boating since the restaurant reopened.  The Sisters Creek fishing platform & kayak launch design project is under the old Heckscher Drive Bridge.  The Alimacani shoreline stabilization & boat ramp enhancements design project is at the Fort George Inlet. The Wayne B. Stevens and Arlington Lions Club Boat Ramp are lighting design/build projects that staff has requested since 2013; they are sites identified as potential use for 24 hours which requires  lighting for safety.  The Bert Maxwell Boat Ramp dredge design project from the ramp to the channel and the Goodby’s Creek Boat Ramp dredge design are similar though the price is higher for the project because the distance from the ramp to the channel is more extensive. The Castaway Island dredge & accessible kayak dock is needed because the shallowness of the site renders it impossible to launch kayaks at low tide; Mr. Burket recommends that an adaptive element be added to this launch to make it more accessible for everyone.

Mr. Burket explained a second list of projects that has been designated as Alternative Projects that either the staff has identified or the public has requested.

The Hood Landing renovations projects on Julington Creek entail replacing the aged ramp and dock and providing improved parking.  Dames Point Park fishing pier is in need of replacement. And the Blue Cypress boardwalk & fishing pier needs significant renovations due to damage caused by hurricanes and might be eligible for FEMA reimbursement funds.  It is questionable as to having these two projects on the FIND projects list.  Riverview Park has the potential for development of a new boat ramp facility on the Trout River.  Ribault River Preserve could benefit from a dedicated fishing structure.  Council Member Boyer explained that a Ribault River fishing pier is funded by CIP.  It was pointed out that the Ribault River Preserve is a separate site on Ribault Scenic Drive.  Baker Point fishing structure is a project recommended by the Maritime Management Plan; it is located next to Stinson Park in Ortega.  Curtis Lee Johnson Marina is located on St. Juan Avenue and needs modifications to the dock that can be addressed in a design/build project.  The Reed Island dock & development design project as discussed but concern was raised regarding close proximity to the area in the river where JaxPort vessels make their turns.  The Trout River Fishing Bridge north pier is another potential design project.   The Mike McCue Boat Camp overflow parking area.  Johnston Island project (partner with Atlantic Beach) and the Pottsburg Creek/Beach Blvd parking expansion & kayak launch are all potential acquisition projects.  Mr. Burket reiterated that all of the alternate projects have to be viewed as options.

Council Member Boyer recommended removing several projects from consideration such as the lighting projects because funding is available through the CIP process or other sources.  Projects that might be eligible for FEMA funding should be removed, as well.

In Public Comments, Mr. John Nooney expressed the hope that some of the pilings at Liberty Street could be left in place for fishing habitat.

The Chair would like to have the following information provided at the next Subcommittee meeting: a copy of the Five Year CIP Plan so that projects on the FIND projects list for 2018 can be referenced; the current balance of the Boater Improvement Trust Fund; a status report on the development of Exchange Island; a report on five properties that Commissioner Adkison referenced as potential acquisitions;  Parks & Recreation’s options for Liberty Street; Atlantic Beach’s proposed FIND project for funding; and the deletion of projects from the Potential 2018 FIND Projects List

There being no further business, the meeting was adjourned at 4:50 P.M.

John J. Jackson, Council Research Division (904) 630-1729

November 17, 2017

Posted: 4:30 P.M.