Council District 6

Parks Recreation and Community Services Updates, October 2025

CM Boylan

Palmetto Leaves Park

- 2 Flex Fields, Restroom, Playground

- Plans to bid, Winter,2026

- Complete, Fall, 2026

Tommy Hazouri Park

- Playground Complete

- Paddle board vendor bid, Winter, 2026

Other park projects in process:

- County Dock: speed hump, Completed

- Walter Jones/County Dock: rapid flashing beacon between church parking lot and Walter Jones, Completed

- Walter Jones: Harriet Beecher Stowe sculpture Completed

- Julington-Durbin Park: restroom and parking lot: Completed

- Losco, new pavilion near playground: Spring, 2026

- Alberts Field:

  - Completed

    - Replace maintenance gates

    - Develop alternatives to bollards

    - Tree work

  - Winter 2025

    - Demo existing playground

    - Install dog park fencing and entry concrete pads.

  - Spring 2026

    - New sidewalks connecting the dog park with the parking lot.

    - Install crush-crete parking lot in the north section of the park with timber curbing and 1-board fencing surrounding the planters/islands.

  - Spring/Summer 2026

    - Install new playground and site furniture with connections to existing walkways (Design TBD)